# PROPHECY TRADING PLATFORM
CODEx IMPLEMENTATION GUIDE

Comprehensive development, testing, deployment and acceptance specification

Prepared from the supplied stock_project.docx, with current Groww/Expo documentation checks where the supplied implementation is outdated.

Version 1.0 | 18 August 2026

Implementation status Treat this document as the implementation contract for Codex. The supplied source is a prototype, not a production-ready system. Do not preserve broken or obsolete interfaces merely to match the prototype. Preserve the intended product behavior, strategy cases, user workflow and major UI concepts, while replacing unsafe/deprecated implementation details.

# Table of Contents

1. Executive summary and implementation mandate

2. Source baseline and current behavior

3. Critical issues to fix before deployment

4. Target architecture

5. Repository and module structure

6. Strategy engine specification

7. Market data and Groww integration

8. Option selection and instrument model

9. Risk management and state machine

10. Backtesting and paper trading

11. Backend API and database

12. Mobile application

13. Notifications

14. Authentication and security

15. Deployment

16. Testing and observability

17. Codex execution plan

18. Acceptance criteria / Definition of Done

19. Risk register

20. Reference notes and external documentation

# 1. Executive summary and implementation mandate

Goal: build Prophecy as a manual-confirmation trading signal platform that can later evolve into confirmation-assisted and fully automated execution. The first production milestone must remain signal/paper-trading focused until strategy logic, order semantics and risk controls are validated.

The supplied document describes a Python strategy engine running in Groww Cloud, WhatsApp alerts via Twilio, a Flask REST layer, and a React Native/Expo app with Home, Alerts, Trades and Settings screens. It also proposes FCM push notifications and EAS APK builds. [Source: supplied document, pages 1-17 and 18-34.]

| Decision | Required implementation |
| --- | --- |
| Trading mode for Milestone 1 | Signal + paper trading only |
| Broker runtime | Groww Cloud for strategy/execution components where supported |
| Backend | FastAPI + PostgreSQL |
| Mobile | Current Expo + React Native, rebuilt rather than patching Expo 51 |
| Authentication | Firebase Authentication / verified bearer tokens |
| Push | Firebase Cloud Messaging |
| WhatsApp | Twilio, optional |
| State | PostgreSQL; JSON only for local development fixtures |
| Order execution | Feature-flagged and disabled until acceptance tests pass |
| Primary engineering principle | Separate market data, strategy, risk, execution, API and UI layers |

# 2. Source baseline and current behavior

The source script scans a large hard-coded universe across 1m/3m/5m/15m/30m timeframes, computes ADX, RSI, Bollinger Bands, EMA, a Chande Kroll-style value, PSAR and volume indicators, computes a custom PCR, evaluates six entry cases, stores active trades in trade_state.json, and sends WhatsApp messages. [Source: supplied document, pages 1-9.]

| Component | Current prototype behavior | Codex action |
| --- | --- | --- |
| Strategy | Six cases using ADX/RSI/PCR | Formalize and unit-test each case |
| Indicators | Many calculated; not all participate in actual case selection | Separate indicator calculation from signal rules; remove dead logic or explicitly add it to the strategy |
| PCR | Custom 4-ITM-puts OI / 4-ITM-calls OI calculation | Make definition explicit; preferably use official Groww option-chain data |
| State | JSON file | PostgreSQL state machine |
| Confirmation | Mobile POST sets confirmed=true | Implement explicit signal decision state and idempotent transition |
| Ignore | Only local console log in supplied mobile code | Implement backend IGNORE transition |
| Exit | Generates alert only | Add paper exit and later broker execution |
| P&L | Placeholder 0 in API | Calculate from fills/quotes |
| FCM | In-memory token dictionary | Persist device tokens |
| Mobile stack | Expo 51 / RN 0.74-era dependencies | Create fresh current Expo project |

# 3. Critical issues to fix before deployment

| Issue | Why it matters | Priority |
| --- | --- | --- |
| Groww SDK mismatch | The supplied source uses GrowwClient and get_historical_data. Current Groww documentation uses GrowwAPI; the changelog states GrowwClient was changed to GrowwAPI, and current docs direct developers toward get_historical_candles. | Blocker |
| Non-production state | trade_state.json is not adequate for durable concurrent state, auditability or restart safety. | Blocker |
| Ignore does not work | The supplied Ignore button only logs to console; the signal remains in active_trades. | Blocker |
| Signal is stored before confirmation | A signal is treated as an active trade intent before the user accepts it. | Blocker |
| No actual option contract selection | CALL/PUT/STRADDLE is returned without a concrete expiry, strike, option symbol, quantity or lot size. | Blocker |
| Exit is not execution | Exit conditions only generate a notification; no broker close order is placed. | Blocker |
| No API authentication | Prototype API endpoints accept state-changing requests without authentication. | Blocker |
| Incomplete API contract | Mobile code expects dashboard/settings/FCM APIs that are only partially supplied. | High |
| Indicators and strategy mismatch | Several indicators are calculated but entry cases actually test only ADX, RSI and PCR. | High |
| Timeframe completeness | check_entry_case() iterates whatever data is available rather than explicitly requiring all required timeframes. | High |
| PCR implementation risk | The PCR is custom and uses NSE-oriented third-party access in the prototype. | High |
| Mobile dependency drift | The source uses an older Expo stack and mixed notification approaches. | High |
| Cleartext traffic enabled | The app configuration sets usesCleartextTraffic=true. | High |
| FCM tokens are volatile | The supplied backend uses an in-memory dictionary. | High |
| Settings not guaranteed to be enforced | Risk controls in the UI must be enforced by the backend/engine, not merely stored in the mobile app. | High |

# 4. Target architecture

+-----------------------------+
                      |          Groww Cloud        |
                      |-----------------------------|
                      | Market Data Adapter         |
                      | Indicator Engine            |
                      | Strategy / Case Engine      |
                      | Risk Manager                |
                      | Option Selector             |
                      | Paper / Order Manager       |
                      | Position Monitor            |
                      +--------------+--------------+
                                     |
                          authenticated HTTPS / events
                                     |
                                     v
                      +-----------------------------+
                      |        FastAPI Backend      |
                      |-----------------------------|
                      | Auth / Authorization        |
                      | Signal API                  |
                      | Trade / Position API       |
                      | Settings API               |
                      | Notification Service        |
                      | Audit / Health              |
                      +-----------+----------+------+
                                  |          |
                                  v          v
                         +------------+  +-----------+
                         | PostgreSQL |  |  FCM      |
                         +------------+  +-----+-----+
                                               |
                                               v
                                      +----------------+
                                      | Android App    |
                                      | Home/Alerts/   |
                                      | Trades/Settings|
                                      +----------------+

Architecture rule: the mobile application must never contain broker credentials, order execution logic, or authoritative risk decisions. The backend and strategy engine are authoritative.

# 5. Repository and module structure

prophecy-platform/
├── README.md
├── docs/
│   ├── strategy-spec.md
│   ├── api-contract.md
│   ├── deployment.md
│   └── runbooks.md
├── engine/
│   ├── pyproject.toml
│   └── src/prophecy_engine/
│       ├── config.py
│       ├── main.py
│       ├── domain/
│       │   ├── models.py
│       │   ├── enums.py
│       │   └── state_machine.py
│       ├── broker/
│       │   └── groww.py
│       ├── market/
│       │   ├── candles.py
│       │   ├── option_chain.py
│       │   ├── instruments.py
│       │   └── sessions.py
│       ├── indicators/
│       ├── strategy/
│       │   ├── cases.py
│       │   ├── signal_engine.py
│       │   └── option_selector.py
│       ├── risk/
│       │   └── manager.py
│       ├── execution/
│       │   ├── paper.py
│       │   └── groww_orders.py
│       ├── notifications/
│       │   ├── whatsapp.py
│       │   └── backend_client.py
│       └── tests/
├── backend/
│   ├── pyproject.toml
│   ├── alembic.ini
│   ├── migrations/
│   └── app/
│       ├── main.py
│       ├── auth.py
│       ├── api/
│       ├── models/
│       ├── schemas/
│       ├── services/
│       └── tests/
├── mobile/
│   ├── package.json
│   ├── app.json / app.config.ts
│   ├── eas.json
│   └── src/
│       ├── screens/
│       ├── components/
│       ├── services/
│       ├── auth/
│       ├── notifications/
│       └── storage/
└── infra/
    ├── docker/
    ├── nginx/
    └── monitoring/

# 6. Strategy engine specification

Preserve the six source cases as the starting specification, but do not assume they are profitable or mathematically correct. They must be validated against historical data before live deployment.

| Case | ADX | RSI | PCR | Type | Implementation note |
| --- | --- | --- | --- | --- | --- |
| 1 | 15-30 | 40-60 | Not used | straddle | Requires every required timeframe to satisfy bounds |
| 2 | 0-10 | 40-60 | Not used | straddle_special | Treat as separate strategy case |
| 3 | 15-30 | 0-60 | <0.8 | call | Custom PCR threshold |
| 4 | 15-30 | 45-100 | >1.25 | put | Custom PCR threshold |
| 5 | 0-100 | 0-25 | Not used | call_special | Likely a contrarian/extreme-RSI case; validate carefully |
| 6 | 0-100 | 70-100 | Not used | put_special | Likely a contrarian/extreme-RSI case; validate carefully |

## 6.1 Strategy evaluation contract

Input must be immutable market snapshots for all required timeframes.

All required timeframes must be present; partial data must result in NO_SIGNAL.

All indicators must have sufficient lookback and finite numeric values.

PCR must carry a source timestamp and data-quality flag.

A signal must have a stable signal_id and strategy_version.

A signal may only enter the ACTIVE decision workflow after persistence succeeds.

No duplicate signal should be emitted for the same symbol/case/candle unless the strategy explicitly permits repeated alerts.

Entry signal generation must be pure and unit-testable; I/O belongs in adapters/services.

## 6.2 Indicator implementation rules

Validate RSI against a trusted reference dataset. The source function accepts length=21 but does not use it; decide and document the intended definition.

Validate ADX against a Wilder/reference implementation and store the formula as code documentation.

Validate PSAR against a trusted library/reference implementation.

Explicitly document the Chande Kroll calculation because the prototype is a simplified custom formula.

EMA angle must preserve direction if direction is a trading condition. Do not use abs() if a directional slope is intended.

Bollinger width must define its normalization and threshold units.

Dead indicator code should either be removed or intentionally integrated into the case rules.

# 7. Market data and Groww integration

Current Groww documentation indicates the Python SDK is installed with growwapi and uses GrowwAPI. The changelog states the old GrowwClient name was changed to GrowwAPI, and current historical-data documentation points developers to get_historical_candles. Current official documentation was checked on 18 August 2026.

| Need | Required adapter behavior |
| --- | --- |
| Authentication | Read credentials from environment/secret store only |
| Historical candles | Use current get_historical_candles interface with explicit exchange, segment, Groww symbol, time range and interval |
| Option chain | Use official Groww get_option_chain where supported; retain custom PCR as a strategy transform |
| Instruments | Load and cache instrument master; resolve exchange/segment/symbol/expiry/strike/lot/tick |
| Quotes | Use current quote/LTP interface |
| Orders | Use place_order; persist Groww order ID; poll or subscribe to status/trades |
| Positions | Reconcile broker positions on startup and periodically |
| Live feed | Prefer streaming feeds for monitoring and real-time values instead of aggressive polling |
| Backtesting | Use Groww historical FNO/CASH data where available; record data timestamps and universe |

Current Groww references (verified 18 Aug 2026) Official docs: https://groww.in/trade-api/docs/python-sdk ; historical data: https://groww.in/trade-api/docs/python-sdk/historical-data ; backtesting: https://groww.in/trade-api/docs/python-sdk/backtesting ; live/option-chain data: https://groww.in/trade-api/docs/python-sdk/live-data ; orders: https://groww.in/trade-api/docs/python-sdk/orders .

# 8. Option selection and instrument model

The prototype stops at CALL/PUT/STRADDLE. A deployable system must convert that signal into a concrete contract.

| Field | Example / rule |
| --- | --- |
| Underlying | NIFTY |
| Exchange | NSE |
| Expiry | nearest permitted expiry |
| Option type | CE/PE depending on case |
| Strike policy | Define ATM/ITM/OTM by configuration; do not hard-code |
| Entry price | Current option LTP at decision/fill time |
| Lot size | From instrument master |
| Quantity | Integer multiple of lot size |
| Tick size | From instrument master |
| Groww symbol | Canonical contract identifier |
| Liquidity filter | Minimum volume/OI/spread criteria |
| Max premium | Risk-configurable |
| Expiry-day policy | Explicitly enabled/disabled |

OptionSelector.select(signal, market_context, risk_policy) -> SelectedContract

SelectedContract must contain:
- underlying
- exchange
- segment
- expiry
- strike
- option_type
- groww_symbol
- lot_size
- tick_size
- ltp
- bid/ask if available
- open_interest
- volume
- selection_reason

# 9. Risk management and state machine

## 9.1 Signal/trade state machine

CREATED
  |\
  | \__ IGNORE --> IGNORED
  |
  | \__ EXPIRE --> EXPIRED
  |
  \__ CONFIRM --> CONFIRMED --> ENTRY_PENDING --> ENTERED
                                      |              |
                                      |              +--> PARTIALLY_FILLED
                                      |              |
                                      |              +--> REJECTED
                                      |
                                      v
                                  EXIT_PENDING --> EXITED
                                                      
Any state may emit ERROR/RECONCILIATION_REQUIRED when broker/database state diverges.

## 9.2 Risk controls

Max daily realized loss.

Max daily total loss including open P&L.

Max open positions.

Max exposure by underlying.

Max notional/exposure per trade.

Max number of signals per symbol per session.

Duplicate signal lock.

Slippage threshold.

Minimum liquidity/OI/volume.

Market-session check.

Expiry/holiday check.

Broker/account health check.

Kill switch that prevents new orders while allowing exits.

## 9.3 Risk settings from the prototype

The mobile source exposes Manual Mode, Push Notifications, WhatsApp Alerts, Max Daily Loss, Directional Position Size and Straddle Position Size. These settings should be retained conceptually, but their authoritative values must live server-side and be enforced by the engine. [Source: supplied document, pages 28-31.]

# 10. Backtesting and paper trading

Do not deploy this strategy with live capital before an auditable backtest and paper-trading phase. Backtests must model signal latency, option selection, lot size, transaction costs, slippage, rejected/partial fills and the exact exit logic.

| Metric | Required |
| --- | --- |
| Total signals/trades | Yes |
| Win rate | Yes |
| Profit factor | Yes |
| Expectancy | Yes |
| Average win/loss | Yes |
| Max drawdown | Yes |
| Daily loss distribution | Yes |
| Case-wise stats | Yes |
| Symbol-wise stats | Yes |
| Timeframe-wise stats | Yes |
| Holding time | Yes |
| Slippage sensitivity | Yes |
| Transaction-cost sensitivity | Yes |
| Out-of-sample performance | Yes |
| Walk-forward validation | Recommended |

BacktestRunner
  -> load data
  -> build synchronized timeframe snapshots
  -> compute indicators
  -> generate signal
  -> select option contract
  -> apply risk manager
  -> simulate entry fill
  -> monitor
  -> simulate exit
  -> record trade + costs
  -> calculate metrics

# 11. Backend API and database

## 11.1 PostgreSQL minimum schema

| Table | Important fields |
| --- | --- |
| users | id, auth_subject, email, created_at, status |
| devices | id, user_id, fcm_token, platform, last_seen, active |
| strategies | id, name, version, enabled, config_json |
| signals | id, strategy_id, symbol, case_number, trade_type, pcr, signal_price, signal_time, status, version |
| trade_decisions | id, signal_id, user_id, decision, decision_time |
| orders | id, signal_id, broker_order_id, symbol, side, quantity, requested_price, filled_qty, avg_fill_price, status |
| positions | id, order_id, symbol, quantity, entry_price, current_price, realized_pnl, unrealized_pnl, status |
| exits | id, position_id, reason, order_id, price, timestamp |
| settings | user_id, manual_mode, max_daily_loss, max_position_size, straddle_size, notification_preferences |
| notifications | id, user_id, channel, type, payload, status, sent_at |
| audit_events | id, user_id, event_type, entity_type, entity_id, payload, created_at |

## 11.2 API contract

| Method | Endpoint | Purpose | Auth |
| --- | --- | --- | --- |
| GET | /health | Service health | No/limited |
| GET | /api/dashboard | Dashboard aggregate | User |
| GET | /api/signals | List signals | User |
| POST | /api/signals/{id}/confirm | Confirm signal | User |
| POST | /api/signals/{id}/ignore | Ignore signal | User |
| GET | /api/trades | List trades | User |
| GET | /api/positions | Current positions | User |
| GET | /api/settings | Get settings | User |
| PUT | /api/settings | Update settings | User |
| POST | /api/devices/fcm | Register device token | User |
| POST | /internal/signals | Engine signal ingestion | Internal token |
| POST | /internal/reconcile | Engine/broker reconciliation | Internal token |

## 11.3 Idempotency requirements

Confirming the same signal twice must not create two entries.

Ignoring an already ignored signal must be harmless.

Order creation must carry an idempotency key.

Notification sending must record delivery state.

Broker reconciliation must be safe to run repeatedly.

# 12. Mobile application

The supplied design has four primary screens and a dashboard showing available capital, new alerts and active trades. Retain that information architecture, but rebuild it with a current Expo stack. [Source: supplied document, pages 17-31.]

| Screen | Responsibilities |
| --- | --- |
| Home | Available capital, top alerts, active trades, refresh, navigation |
| Alerts | Full signal list, case, type, PCR, timestamp, Take/Ignore |
| Trades | Open/closed trade history, entry, current price, P&L, exit reason |
| Settings | Manual mode, notification preferences, risk parameters, backend sync |

## 12.1 Mobile rules

Never expose broker/API secret keys in app code.

All state changes go through authenticated API calls.

Cached dashboard data must be labeled as stale when offline.

Use stable IDs as React keys; never array indexes for persistent entities.

Handle duplicate taps by disabling action while request is in flight.

Confirm destructive actions where appropriate.

Push notification opens the relevant signal/trade screen.

Use server timestamps; render local timezone only at presentation level.

# 13. Notifications

Signal generated
    |
    +--> PostgreSQL signal row
    |
    +--> FCM push
    |
    +--> Optional Twilio WhatsApp
    |
    +--> notification delivery log

Do not use an in-memory FCM token map as the final implementation. The supplied source uses fcm_tokens = {}. Persist device tokens, associate them with users/devices, and deactivate invalid tokens based on provider responses. [Source: supplied document, page 33.]

# 14. Authentication and security

Use HTTPS everywhere in production.

Use Firebase Authentication or another verified identity provider.

Backend verifies bearer token on every user API request.

Internal engine endpoints require a separate service credential.

Broker credentials remain server-side/Groww Cloud-side secrets.

Twilio credentials remain server-side secrets.

Firebase service account credentials remain backend-only.

Never commit .env, service accounts, broker tokens or private keys.

Remove usesCleartextTraffic=true from production mobile configuration unless formally justified.

Rate-limit confirmation and settings endpoints.

Log security-relevant events and order state changes.

Implement a kill switch independent of the mobile UI.

# 15. Deployment

## 15.1 Development environment

Prerequisites
- Python 3.9+ for the Groww SDK requirement
- Node.js LTS
- npm
- Android Studio for local Android development where needed
- Git
- Docker Desktop (backend/database convenience)

Engine
pip install -e .

Backend
pip install -e .

Mobile
npm install

## 15.2 Groww Cloud deployment

Create/verify Groww Trading API access and credentials.

Use the current growwapi package.

Upload the engine code only after local/unit/paper tests pass.

Configure secrets through the platform secret/environment mechanism.

Schedule the strategy only for permitted market-session windows.

Enable detailed structured logs.

Run in SIGNAL or PAPER mode first.

Confirm startup reconciliation before enabling live orders.

## 15.3 Backend VPS deployment

Internet
  |
  v
Nginx (TLS)
  |
  +--> FastAPI service (systemd/Docker)
  |
  +--> PostgreSQL (private network)

Required:
- firewall
- automatic security updates
- backups
- log rotation
- monitoring/health checks
- secret management

## 15.4 Mobile build

The supplied project uses EAS Build, which is the correct direction. Current Expo documentation supports hosted EAS builds and React Native Firebase configuration through native modules/config plugins. Build a fresh current Expo project and migrate the screen/component logic. [Current references: Expo EAS Build and Using Firebase.]

npx create-expo-app@latest mobile
cd mobile
npm install
npx expo install @react-native-firebase/app @react-native-firebase/messaging
eas login
eas build --profile development --platform android
eas build --profile preview --platform android
eas build --profile production --platform android

# 16. Testing and observability

| Test layer | Examples | Gate |
| --- | --- | --- |
| Unit | Indicators, PCR, cases, state transitions, option selector | Must pass |
| Integration | Groww adapter, PostgreSQL, FCM, Twilio | Must pass |
| API | Auth, validation, idempotency, authorization | Must pass |
| Mobile | Alert display, confirm/ignore, offline cache, notifications | Must pass |
| Backtest | Known datasets and reproducibility | Must pass |
| Paper trading | End-to-end simulated session | Must pass |
| Failure injection | Broker/API/DB/FCM outage, duplicate actions | Must pass |
| Security | Secret leakage, auth bypass, TLS, rate limits | Must pass |

## 16.1 Observability requirements

Structured JSON logs with timestamp, service, correlation ID, signal ID and order ID.

Health endpoint for backend.

Engine heartbeat and last successful market-data timestamp.

Alert when data becomes stale.

Alert when broker reconciliation differs from internal positions.

Alert when notification delivery repeatedly fails.

Metrics: scan duration, symbols scanned, data errors, signal count, order latency, fill latency, reconciliation mismatches.

# 17. Codex execution plan

Codex should implement in small, reviewable milestones. Each milestone must leave the repository in a runnable state. Do not attempt a single large rewrite.

| ID | Milestone | Deliverable | Gate |
| --- | --- | --- | --- |
| M0 | Repository bootstrap | Create monorepo, README, docs, linting, formatting, test runners, env templates, .gitignore. No trading logic changed. | Repo builds; tests execute. |
| M1 | Groww adapter | Implement current GrowwAPI adapter, instruments, candles, quotes, option-chain interfaces behind interfaces/protocols. | Adapter tests pass with mocked responses. |
| M2 | Indicator engine | Implement validated indicators with deterministic tests and reference fixtures. | Indicator tests match reference values within defined tolerance. |
| M3 | Strategy cases | Implement Case 1-6 as pure functions; require all five timeframes. | Case unit tests cover boundaries and missing-data scenarios. |
| M4 | Option selector | Resolve concrete option contracts and lot sizes. | Selector returns valid instrument or NO_CONTRACT. |
| M5 | Risk manager | Implement limits, kill switch, market session checks, duplicate protection. | Risk tests block invalid trades. |
| M6 | Backtester | Implement candle replay and option simulation with costs/slippage. | Reproducible reports generated. |
| M7 | Paper trader | Connect strategy + risk + persistence without live orders. | End-to-end paper session works. |
| M8 | Backend | FastAPI, PostgreSQL, migrations, auth, APIs, audit logs. | API integration tests pass. |
| M9 | Notifications | FCM + Twilio adapters, token persistence and delivery logs. | Notification tests pass. |
| M10 | Mobile | Fresh current Expo app, four screens, auth, APIs, FCM. | Android preview build installs and works. |
| M11 | Groww Cloud deployment | Deploy engine in SIGNAL/PAPER mode and verify scheduled scans. | Trading-day paper run is stable. |
| M12 | Live execution flag | Implement broker orders, fills, reconciliation; keep disabled by default. | Only enabled after explicit acceptance checklist. |
| M13 | Production hardening | Backups, monitoring, runbooks, security review, disaster recovery. | Production checklist complete. |

## 17.1 Codex operating rules

Read existing code before modifying it.

Prefer small commits/diffs.

Never silently change strategy thresholds.

Never silently replace a data source.

Add tests before changing indicator formulas when feasible.

Keep broker adapters behind interfaces so the strategy can be tested offline.

No live order calls in unit/integration tests.

Any new environment variable must be documented in .env.example and deployment docs.

Any API contract change must update both backend schemas/tests and mobile client code.

No secrets in source control.

Every milestone must include a runnable command and test result in the milestone notes.

# 18. Acceptance criteria / Definition of Done

Code installs from a clean machine using documented commands.

Current Groww SDK is used; no deprecated prototype API remains in production path.

Five required timeframes are explicitly required for multi-timeframe cases.

All six cases have boundary-condition tests.

PCR definition and source are documented and testable.

Concrete option contract selection is implemented.

Risk controls are enforced server-side/engine-side.

Ignore/Confirm transitions are persistent and idempotent.

Positions and P&L derive from real or simulated fills, not placeholders.

PostgreSQL is the authoritative state store.

Backend endpoints require authentication where appropriate.

FCM tokens are persisted and invalid tokens are handled.

Mobile app is rebuilt on a current Expo baseline.

Production API uses HTTPS only.

Automated tests pass.

Backtest is reproducible from fixed data snapshots.

Paper trading completes without state corruption after service restart.

Broker reconciliation detects and reports mismatches.

Live order feature is disabled by default and controlled by a kill switch.

Runbooks exist for broker/API failure, DB failure, notification failure and emergency stop.

# 19. Risk register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Strategy not profitable | Capital loss | Backtest, out-of-sample validation, paper trading, small controlled rollout |
| Incorrect indicator formula | False signals | Reference datasets and unit tests |
| Broker API change | System outage | Adapter layer + version pinning + changelog monitoring |
| Data outage/staleness | Bad signals | Freshness checks; NO_SIGNAL on stale data |
| Duplicate orders | Excess exposure | Idempotency keys + state machine + reconciliation |
| Mobile confirmation latency | Slippage | Record signal and decision timestamps; enforce validity window |
| Wrong option contract | Wrong risk profile | Instrument master + selector tests |
| Backend compromise | Trading/security impact | Auth, TLS, rate limits, secrets isolation, audit logs |
| DB loss | State/reconciliation failure | Backups + broker reconciliation |
| Notification failure | Missed alert | FCM + app polling fallback + delivery monitoring |
| Expiry/holiday logic error | Invalid trades | Exchange calendar and explicit session rules |
| Live execution bug | Direct capital loss | Feature flag + paper mode + kill switch + staged rollout |

# 20. Reference notes and external documentation

Source file: stock_project.docx, 34 pages. The supplied document includes the original Python engine, WhatsApp configuration, React Native starter, Flask endpoints, FCM integration, settings screen and EAS instructions. Key source sections include the engine on pages 1-9, starter mobile app on pages 10-16, expanded mobile app on pages 17-31, EAS/FCM on pages 31-34.

| Reference | Use |
| --- | --- |
| Supplied stock_project.docx | Primary product/strategy baseline and prototype behavior |
| Groww Trading API - Python SDK | Current SDK, authentication, market data, order APIs |
| Groww Historical Data | Current historical candle interface and limits |
| Groww Backtesting | Historical F&O/CASH data, contracts and Groww symbol model |
| Groww Live Data / Option Chain | Official option-chain and live-data interfaces |
| Groww Orders | Order placement/trade/fill retrieval |
| Expo EAS Build | Current mobile build and distribution workflow |
| Expo Using Firebase | Current Expo + React Native Firebase configuration guidance |

# Appendix A - Recommended environment variables

# Engine
GROWW_API_KEY=
GROWW_API_SECRET=
GROWW_ACCESS_TOKEN=
TRADING_MODE=SIGNAL   # SIGNAL | PAPER | LIVE
STRATEGY_VERSION=

# Backend
DATABASE_URL=postgresql+psycopg://...
BACKEND_INTERNAL_TOKEN=
FIREBASE_PROJECT_ID=
FIREBASE_CLIENT_EMAIL=
FIREBASE_PRIVATE_KEY=

# Notifications
TWILIO_ACCOUNT_SID=
TWILIO_AUTH_TOKEN=
TWILIO_WHATSAPP_FROM=
WHATSAPP_TO=

# Mobile build/config
API_BASE_URL=https://api.example.com

Secret handling These are names only. Never put real credentials in the repository or in the downloadable guide. Use platform secret storage/environment variables.

# Appendix B - First Codex prompt

Use the following as the first implementation instruction after placing this document in the repository:

You are implementing the Prophecy Trading Platform from docs/CODEX_IMPLEMENTATION_GUIDE.md.

Start with milestone M0 only. Inspect the repository and summarize existing files before modifying them.
Create the monorepo structure, environment templates, lint/format/test configuration, base README, and
placeholder interfaces for engine, backend and mobile. Do not add live broker order calls. Do not change
strategy thresholds. The repository must run tests successfully at the end of M0.

After M0, stop and report:
1. Files created/changed
2. Commands run
3. Test results
4. Remaining blockers
5. Any conflict between the existing repository and this implementation guide